# Invoice Extraction System

Progress Overview & Coverage Report

Generated: December 30, 2025

# Executive Summary

This document provides a comprehensive overview of the invoice extraction system's progress across all extraction categories. The system processes 67,161 invoices from 733 unique vendors with the goal of achieving 95%+ extraction accuracy across all field types.

| Metric | Current Value | Target |
| --- | --- | --- |
| Total Invoices in OCR Dataset | 67,161 | - |
| Unique Vendors Detected | 733 | - |
| Vendor Detection Rate | 97%+ | 95%+ |
| Vendor Detection Patterns | 891 | - |
| Account Extraction Vendors Configured | 117 | - |
| Invoice Number Extraction Vendors | 141 | - |
| Services Database Records | 73,465 | - |
| Historical Billing Records | 289,928 | - |

# Extraction Categories Overview

The extraction system is organized into the following categories, each targeting specific invoice fields:

| # | Category | Status | Coverage | Priority |
| --- | --- | --- | --- | --- |
| 01 | Vendor Name Detection | GREEN | 97%+ | COMPLETE |
| 02 | Account Number Extraction | YELLOW | 72.4% | HIGH - Active Dev |
| 03 | Invoice Number Extraction | YELLOW | 84.3% | HIGH - Active Dev |
| 04 | Line Items (Equipment/Material) | YELLOW | 52.9% | MEDIUM |
| 05 | Line Items (Charge Description) | RED | ~15% | MEDIUM |
| 06 | Service/Invoice Dates | NOT STARTED | 0% | LOW |
| 07 | Past Due/Balance | NOT STARTED | 0% | LOW |

# 01 - Vendor Name Detection

Status: COMPLETE | Module: vendor_detection_module_v8.py

The vendor detection module routes invoices to vendor-specific extraction logic. This is the foundational component of the extraction pipeline.

## Key Metrics

| Vendor Patterns Configured | 891 |
| --- | --- |
| Detection Rate | 97%+ |
| Undetected (marked as OTHER) | ~2,000 invoices (3%) |
| Known Misdetection Issues Fixed | 317 (WM misdetections) |
| New Patterns Added (v8) | 127 vendors |

# 02 - Account Number Extraction

Status: IN PROGRESS | Module: account_extraction_engine_v4.py

Account extraction is the critical link between invoices and service records. Each vendor requires unique extraction patterns due to varying invoice formats.

## V4 Updates (December 2024)

Added 17 new vendor configurations in latest tranche:

- Boro Wide (100%) - LBP-NNNNNN / BP-NNNNNN / NN-NNNNNNN formats

- Direct Waste Services (95.5%) - 4-digit format

- Cards Mo (97.7%) - NN-NNNNN N format

- Chrin Hauling (100%) - 6-digit format

- Lakeshore Recycling (97.7%) - NNNNN.N or NNNNN formats

- Cooks Wastepaper (100%) - DDDD-NNNNNN WC format

- EOMS Recycling (95.2%) - 12-digit TrashBilling

- Mid Valley Disposal (95.1%) - 8-digit format

- Atlantic Waste, Vista Recycling, Ace Waste Systems, Schaap Sanitation - All at 95-100%

- NO_ACCOUNT vendors added: Advance Machine & Hydraulic, Green Guys

## Key Metrics

| Total Vendors Configured | 117 |
| --- | --- |
| Vendors with Account Extraction | ~95 vendors |
| NO_ACCOUNT Vendors (invoice-based only) | ~22 vendors |
| V4 New Additions | 17 vendors |

# 03 - Invoice Number Extraction

Status: IN PROGRESS | Module: invoice_number_extraction_engine_v2.py

Invoice number extraction identifies unique invoice identifiers for matching and deduplication. The system handles multiple format families including NavuSoft, TrashBilling, Waste Connections, and custom vendor formats.

## Key Metrics

| Vendors Configured | 141 |
| --- | --- |
| Overall Extraction Rate | 84.3% |
| Previous Rate (before v2) | 74.7% |
| Improvement | +9.6% |

## V2 Updates (December 2024)

Major fixes and improvements:

- ACES Disposal - Fixed pattern, skips City of Columbia utility bills

- Basin Disposal - Fixed 7-digit format, skips payment receipts

- Apex Waste - Fixed 12-digit columnar format, skips payment receipts

- American Disposal - Added multi-format support (MN 9-digit, Systems Inc columnar)

- Standard Waste - Added Invoice # NNNNNN format

- County Hauling - Added Noble Environmental CH format and WM misdetect handling

- New vendors: Solid Waste Authority, Burrtec, Pete & Pete (haul tickets)

## Invoice Format Families

The engine handles several billing platform families:

- NavuSoft: Anytime Waste, FCC Environmental, Tiger Sanitation, Frontier Waste

- Waste Connections: District-prefixed alphanumeric (8249066T300)

- Republic Services: DDDD-NNNNNNNNN format

- Waste Management: 10-digit numeric

- GFL: Regional prefix + digits (UK0000449634)

# 04 - Line Items (Equipment & Material)

Status: IN PROGRESS | Module: line_item_extraction_module.py

Line item extraction parses equipment specifications (size, type) and material classifications from invoice charge descriptions. Currently implemented for 15 high-volume vendors.

## Coverage Summary

| Vendors with Extraction Patterns | 15 vendors |
| --- | --- |
| Invoice Coverage | 52.9% (35,527 invoices) |
| Major Vendors NOT Covered (>100 inv) | 67 vendors (17,578 invoices) |

# Recommendations & Next Steps

## Immediate Priorities (Next 2 Weeks)

- Standard Waste (764 invoices, 0%): Analyze OCR samples and implement account extraction patterns

- Waste Management (2,439 invoices, 87%): Fix remaining 13% failures to reach GREEN tier

- GFL (2,435 invoices, 94%): Minor pattern refinement to reach 95% threshold

## Medium-Term Goals (Next Month)

- Address all vendors with >200 invoices and <80% extraction rate

- Expand line item extraction to 10 additional high-volume vendors

- Achieve 85% weighted account extraction rate

- Continue invoice number extraction expansion toward 90%+

## Key Metrics to Track

| Metric | Current | Target |
| --- | --- | --- |
| Vendor Detection Rate | 97%+ | 97% |
| Account Extraction (weighted) | 72.4% | 95% |
| Invoice Number Extraction | 84.3% | 95% |
| Line Item Coverage | 52.9% | 75% |
| Vendor Detection Patterns | 891 | - |
| Account Extraction Vendors | 117 | - |
| Invoice Number Vendors | 141 | - |